Yes — it is absolutely possible, and for this project I would actually recommend that you do not make the four developers wait for one another.

The professional approach is to organize the implementation around shared foundations + bounded ownership + explicit contracts, rather than simply saying:

Pawlos finishes AP → then Yoseph starts JA → then Oliad starts EX → etc.

That would create a long sequential dependency chain.

Your current architecture already gives us a good basis for parallel development: the core service owns the audit lifecycle, while Risk, Rule, CAAT, Workflow, DMS, Notification, Workforce, etc. are separated behind integration ports.

1. The key principle

I would define the team structure like this:

| Person | Primary ownership | Can work independently on |
| --- | --- | --- |
| Pawlos | AP | TA-001 → TA-007 |
| Yoseph | JA + CM + RF | TA-008, TA-017–020, TA-021–022 |
| Oliad | EX + QA | TA-009–010, TA-023–024 |
| Borifa | TP + IA | TA-012–016, TA-025 |

But ownership does NOT mean each person owns their own architecture/database/API conventions.

Those must be shared.

Otherwise, four people will build four different systems inside one repository.

2. Divide the project into 3 layers of ownership

This is the part I think will make your implementation much cleaner.

Layer 1 — Shared Foundation

Everyone depends on this.

Examples:

project structure

Spring Boot configuration

security

organization hierarchy

exception handling

API conventions

database conventions

audit trail

outbox

domain event conventions

pagination

logging

validation

common enums/value objects where genuinely shared

integration-port conventions

test conventions

Your architecture already identifies the API, application, domain, ports and adapters structure.

Nobody should independently redesign these.

Layer 2 — Cluster-owned domain

This is where the four people work in parallel.

For example:

Pawlos

AnnualAuditPlan

AuditCaseSelection

AuditCaseAssignment

AuditPlanning

Yoseph

JointAudit

TaxpayerCommunication

Notices

Reporting

Assessment

AuditClosure

Oliad

DeskAudit

ComprehensiveAudit

QualityReview

FraudEscalation

Borifa

TransferPricingAudit

IssueAudit

This matches the major business-process clustering already identified in the project.

Each person should primarily own the domain/application code for those areas.

Layer 3 — Shared external contracts

This is where you avoid the biggest source of future conflicts.

For example:

Risk Engine

Rule Engine

CAAT Engine

Workflow Engine

DMS

Notification

Workforce

Ledger

Tax-Type

Registration

These are explicitly treated as external engines in the architecture.

Instead of every developer implementing their own Risk Engine client:

Pawlos → Risk API

Oliad  → Risk API

Borifa → Risk API

you define one shared contract:

RiskEnginePort

↓

RiskEngineAdapter

↓

Risk Engine

Then everyone uses the same port.

3. The most important thing: define contracts BEFORE parallel coding

This is how I would prevent conflicts.

Before Pawlos, Yoseph, Oliad and Borifa start implementing their clusters, agree on:

API conventions

For example:

POST   /api/v1/audit-plans

GET    /api/v1/audit-plans/{id}

POST   /api/v1/audit-plans/{id}/submit

POST   /api/v1/audit-plans/{id}/approve

Everyone follows the same style.

Domain conventions

For example:

Aggregate

Entity

ValueObject

DomainEvent

RepositoryPort

ApplicationService

IntegrationPort

Everyone follows the same pattern.

Database conventions

For example:

annual_audit_plan

audit_case

audit_case_assignment

joint_audit

issue_audit

transfer_pricing_audit

audit_trail_entry

outbox_event

Each developer owns their cluster's tables, but nobody randomly changes another person's tables.

The project assessment already proposes an aggregate-oriented PostgreSQL design plus immutable audit trail and an outbox.

4. Don't make one giant shared database model

This is another important point.

You will have one PostgreSQL database, but logically divide ownership.

For example:

Pawlos

├── annual_audit_plan

├── audit_plan_version

├── audit_plan_feedback

└── audit_case_selection

Yoseph

├── joint_audit

├── taxpayer_communication

├── audit_notice

└── audit_closure

Oliad

├── desk_audit

├── comprehensive_audit

├── qa_review

└── fraud_escalation

Borifa

├── transfer_pricing_audit

├── tp_analysis

├── issue_audit

└── issue_audit_finding

Then shared infrastructure:

audit_trail_entry

outbox_event

This gives each developer a relatively safe database boundary.

5. But some things WILL cross cluster boundaries

This is normal.

For example:

Pawlos

Annual Plan

↓

Audit Case

↓

Oliad

Audit Execution

or:

Pawlos

Audit Case

↓

Borifa

Transfer Pricing Audit

or:

Oliad

Audit Finding

↓

Yoseph

Reporting / Finalization

Do not solve this by allowing developers to directly modify each other's aggregates.

Instead:

Pawlos Aggregate

↓

Domain Event

↓

Oliad Application Handler

↓

Oliad Aggregate

For example:

AuditCaseAssigned

AuditExecutionStarted

AuditFindingSubmitted

AuditReadyForQA

QAApproved

AuditReadyForFinalization

That gives us loose coupling.

6. Use Git branches according to ownership

I would recommend something like:

main

│

├── develop

│

├── feature/pawlos/ap-annual-planning

├── feature/pawlos/ap-case-selection

│

├── feature/yoseph/ja-joint-audit

├── feature/yoseph/cm-taxpayer-communication

│

├── feature/oliad/ex-desk-audit

├── feature/oliad/qa-quality-review

│

├── feature/borifa/tp-transfer-pricing

└── feature/borifa/ia-issue-audit

But don't make enormous branches that stay open for weeks.

Prefer small feature branches.

For example Pawlos:

feature/pawlos/ta001-create-plan

feature/pawlos/ta001-submit-plan

feature/pawlos/ta001-plan-approval

feature/pawlos/ta002-cascade

This reduces merge conflicts dramatically.

7. One person should own the shared foundation

This is something I would add to your current team allocation.

You currently have four people assigned to clusters, but you need explicit ownership of cross-cutting architecture.

I would make the team structure:

Pawlos — AP + Repository/Project Coordination

Own:

AP

project conventions

common structure

coordination of shared changes

Yoseph — JA/CM/RF + API/Integration Contract Coordination

Own:

JA

CM

RF

API contract consistency

integration contract documentation

Oliad — EX/QA + Testing/Validation Coordination

Own:

EX

QA

test architecture

validation conventions

integration test patterns

Borifa — TP/IA + Domain/Database Coordination

Own:

TP

IA

aggregate/database consistency

domain modeling review

This does not mean one person controls everyone else's code.

It means each person has an additional cross-cutting responsibility.

8. How they can start simultaneously

This is the most important part.

Instead of:

Sprint 1

↓

Pawlos

↓

Yoseph

↓

Oliad

↓

Borifa

use:

SHARED FOUNDATION

│

┌────────────┼────────────┐

↓            ↓            ↓

Pawlos        Yoseph       Oliad        Borifa

AP           JA/CM/RF       EX/QA        TP/IA

│            │             │             │

└────────────┴─────────────┴─────────────┘

↓

INTEGRATION

↓

E2E TESTING

So after the foundation is agreed, all four can develop simultaneously.

9. But there is one thing I would change in your proposed Sprint roadmap

Your current roadmap is too sequential for a four-person team.

For example:

Sprint 04 — Annual Planning
Sprint 05 — Cascade/Selection/Assignment
Sprint 06 — Case Planning/Joint Audit
Sprint 09 — Execution
Sprint 10 — TP/Issue Audit

That makes the project look like everybody is waiting for previous clusters.

Instead, after the foundation:

Parallel Stream A — Pawlos

TA-001

↓

TA-002

↓

TA-003

↓

TA-004

↓

TA-005–007

Parallel Stream B — Yoseph

TA-008

TA-017

TA-019

TA-020

TA-021

TA-022

TA-011

TA-018

Parallel Stream C — Oliad

TA-009

TA-010

TA-023

TA-024

Parallel Stream D — Borifa

TA-012–016

TA-025

They can develop their domain/application/API layers independently, while integration points use mocks.

10. Mocks are extremely important

Suppose Oliad needs:

AuditCase

but Pawlos hasn't finished the real Audit Case implementation.

Oliad shouldn't stop.

Define the contract:

GET /audit-cases/{caseId}

or an internal application port:

AuditCaseQueryPort

Then Oliad can use:

MockAuditCaseAdapter

while Pawlos develops the real implementation.

Later:

MockAuditCaseAdapter

↓

RealAuditCaseAdapter

Same principle for:

Risk Engine

Rule Engine

CAAT

Workflow

Workforce

DMS

Notification

Your assessment already identifies formal contracts + realistic mocks as an important mitigation for incomplete external engine contracts.

11. Use a "Definition of Done" for every BUC

This will make the project much more professional.

A BUC is not complete merely because Java code exists.

For example, TA-001 is done only when:

[ ] Business flow implemented

[ ] Alternative flows implemented

[ ] Business rules implemented

[ ] Aggregate implemented

[ ] Database migration implemented

[ ] Repository implemented

[ ] API implemented

[ ] Authorization implemented

[ ] Audit trail implemented

[ ] Domain events implemented

[ ] Integration ports implemented

[ ] Mock integrations available

[ ] Unit tests

[ ] Integration tests

[ ] API/contract tests

[ ] Documentation updated

[ ] Code reviewed

Then:

TA-001 = DONE

rather than:

"Pawlos finished the controller."

12. Most importantly: establish dependency types

I recommend maintaining a small dependency matrix.

| Dependency | Type | Can block development? |
| --- | --- | --- |
| Shared domain conventions | Foundation | Yes |
| API conventions | Foundation | Yes |
| Database naming conventions | Foundation | Yes |
| Keycloak basic integration | Foundation | Yes, initially |
| Risk Engine | External | No — mock it |
| Rule Engine | External | No — mock it |
| CAAT | External | No — mock it |
| Workflow | External | No — mock it |
| Workforce | External | No — mock it |
| DMS | External | No — mock it |
| Another developer's unfinished BUC | Cross-domain | No — use contract/event |

That is how you prevent "wait for another developer."

13. The final development workflow I recommend

For every BUC:

1. Understand BUC

↓

2. Confirm FR / business rules

↓

3. Define aggregate

↓

4. Define API contract

↓

5. Define events

↓

6. Define integration ports

↓

7. Define DB schema/migration

↓

8. Implement domain

↓

9. Implement application

↓

10. Implement adapters

↓

11. Implement API

↓

12. Unit tests

↓

13. Integration tests

↓

14. PR

↓

15. Code review

↓

16. Merge

And the four developers can run this process concurrently.

14. One architectural rule I strongly recommend

Use this rule across the whole team:

A developer may depend on another cluster's contract, but should not depend on another developer's unfinished implementation.

That single rule will solve a lot of your coordination problems.

For example:

BAD ❌

Oliad

↓

directly imports

↓

Pawlos' AnnualAuditPlanService

Instead:

GOOD ✅

Oliad

↓

AuditCaseQueryPort

↓

Contract

↓

Mock / Real Adapter

↓

Pawlos' implementation

That is much more consistent with the Hexagonal + DDD direction you already selected.

15. So yes — I would restructure your project around this model

Your four people should not be four independent mini-projects.

They should be:

TAX AUDIT PLATFORM

│

┌─────────┴─────────┐

│   SHARED CORE     │

│                   │

│ Architecture      │

│ Security          │

│ API conventions   │

│ Audit trail       │

│ Events            │

│ Outbox            │

│ Integration ports │

└─────────┬─────────┘

│

┌────────────────┼────────────────┐

│                │                │

↓                ↓                ↓

PAWLOS           YOSEPH           OLIAD          BORIFA

AP              JA/CM/RF          EX/QA           TP/IA

│                │                │                │

└────────────────┴────────────────┴────────────────┘

│

↓

INTEGRATION TEST

│

↓

SYSTEM RELEASE

This is the approach I would use for your actual project.

And I would go one step further: before writing production code, we should create a concrete "Team Parallel Implementation Plan" for these four people, showing for every BUC:

owner → aggregate → tables → APIs → events → external dependencies → mock required → dependencies on other BUCs → Git branch → PR boundary → test responsibility.

That would give you a practical implementation map where the four of you can start working at the same time without stepping on each other's code.

Yes. I think your idea is better than the previous sequential sprint roadmap, especially because you intend to use AI to implement the project.

The important change is this:

We should not create one global Sprint 1, Sprint 2, Sprint 3 where everyone is expected to follow the same sequence. Instead, we create four parallel implementation tracks, each divided into focused sprints, while maintaining one shared project context and shared contracts.

That fits your actual situation very well.

Your assessment already establishes that the project is greenfield—no backend, frontend, database/Flyway, OpenAPI or deployment artifacts yet—and that the target stack is Java/Spring Boot/PostgreSQL/Flyway/Keycloak/Kafka/Hexagonal DDD plus Next.js/React/TypeScript/Tailwind.

1. I would structure the implementation like this

There are two different concepts of sprint:

Shared Project Sprint

PROJECT SPRINT 00

Shared foundation / project baseline

PROJECT SPRINT 01

Shared technical foundation

PROJECT SPRINT 02

Shared security / contracts / conventions

These are done once, not four times.

Then:

Developer Implementation Tracks

PAWLOS TRACK

AP-01

AP-02

AP-03

AP-04

...

YOSEPH TRACK

JA-01

JA-02

CM-01

RF-01

...

OLIAD TRACK

EX-01

EX-02

QA-01

...

BORIFA TRACK

TP-01

TP-02

IA-01

...

So AI never receives:

"Implement everything for Pawlos."

Instead it receives:

"Implement Pawlos Sprint AP-03."

That is much safer for AI-assisted development.

2. But I would NOT completely isolate the developers

This is critical.

Each sprint prompt should contain:

A. Global context

This is the Tax Audit & Investigation Management System.

Architecture:

Hexagonal + DDD

Backend:

Java + Spring Boot

Database:

PostgreSQL + Flyway

Frontend:

Next.js + React + TypeScript + Tailwind

Authentication:

Keycloak

Messaging:

Kafka + Outbox

This comes from the project architecture and assessment.

B. Global rules

For example:

Do not modify another cluster's aggregate.

Do not duplicate shared infrastructure.

Do not bypass integration ports.

Do not directly access another aggregate's repository.

Do not introduce a new architectural pattern.

Do not change approved API conventions.

Do not create duplicate tables.

C. Developer-specific scope

Then:

YOUR OWNER:

Pawlos

YOUR CLUSTER:

AP

YOUR CURRENT SPRINT:

AP-02

YOUR BUCs:

TA-002, TA-003

YOUR RESPONSIBILITY:

...

This gives AI context + boundaries.

3. Each sprint should be a vertical slice

I strongly agree with your second point:

One sprint should implement both backend AND frontend.

Do not do:

Sprint 1

Backend only

Sprint 2

Database only

Sprint 3

Frontend only

Sprint 4

Integration

That creates artificial dependencies and AI may lose the business context.

Instead:

AP-01

Business requirement

↓

Domain

↓

Database

↓

API

↓

Backend

↓

Frontend

↓

Tests

↓

Working feature

So each sprint produces a working vertical slice.

For example:

Pawlos AP-01

Annual Audit Plan

├── Backend

├── Database

├── API

├── UI

├── Authorization

├── Audit trail

├── Events

└── Tests

Then AP-01 is actually usable.

4. This is better for AI specifically

Your reasoning here is correct.

If you tell an AI:

"Implement all Annual Audit Planning."

It has too much context.

It may:

skip some BUCs

forget alternative flows

simplify business rules

mix aggregates

forget frontend

forget database migrations

forget tests

invent APIs

modify unrelated modules

But if you say:

"Implement AP-02: Audit Plan Submission and Director Review."

and provide:

Project context

↓

Cluster context

↓

BUC context

↓

FR requirements

↓

Business rules

↓

Aggregate

↓

API

↓

UI

↓

Database

↓

Acceptance criteria

AI has a much smaller and more controlled problem.

5. The most important thing: every sprint prompt should have a fixed structure

I recommend we create a master AI implementation prompt template.

Every sprint will follow exactly the same format.

For example:

# TAX AUDIT PROJECT — AI IMPLEMENTATION PROMPT

## 1. PROJECT IDENTITY

Project:

Tax Audit & Investigation Management System

Repository:

bs-taxaudit-core-server

Architecture:

Hexagonal Architecture + DDD

Backend:

Java + Spring Boot

Frontend:

Next.js + React + TypeScript + Tailwind

Database:

PostgreSQL + Flyway

Security:

Keycloak

Messaging:

Kafka + Outbox

## 2. GLOBAL ARCHITECTURE RULES

[shared rules]

## 3. DEVELOPER TRACK

Developer:

Pawlos

Cluster:

AP — Audit Planning & Setup

Sprint:

AP-02

BUCs:

TA-001 / specific scope

## 4. SPRINT OBJECTIVE

[exact business objective]

## 5. BUSINESS REQUIREMENTS

[FR references]

## 6. BUSINESS USE CASE

[BUC]

## 7. ACTORS

[actors]

## 8. NORMAL FLOW

[steps]

## 9. ALTERNATIVE FLOWS

[flows]

## 10. BUSINESS RULES

[rules]

## 11. DOMAIN MODEL

[aggregate]

[entities]

[value objects]

[state machine]

## 12. DATABASE

[tables]

[relationships]

[indexes]

[Flyway migration]

## 13. BACKEND

[commands]

[queries]

[services]

[ports]

[adapters]

[controllers]

[DTOs]

## 14. FRONTEND

[pages]

[components]

[forms]

[validation]

[roles]

[states]

## 15. INTEGRATIONS

[external services]

[ports]

[mock requirements]

## 16. EVENTS

[domain events]

[integration events]

## 17. SECURITY

[roles]

[permissions]

[organization restrictions]

## 18. AUDIT TRAIL

[what must be recorded]

## 19. TESTING

[unit tests]

[integration tests]

[API tests]

[frontend tests]

## 20. ACCEPTANCE CRITERIA

[exact criteria]

## 21. OUT OF SCOPE

[explicit boundaries]

## 22. EXISTING CODE RULE

Before changing anything:

- inspect repository

- reuse existing implementation

- do not duplicate

- do not redesign approved architecture

## 23. IMPLEMENTATION RULE

Implement backend + database + API + frontend + tests.

Do not stop after creating skeletons.

Do not leave TODO placeholders for core functionality.

## 24. COMPLETION REPORT

At the end report:

- files created

- files modified

- migrations created

- APIs created

- UI pages created

- tests created

- integrations mocked

- unresolved issues

- assumptions

- next sprint dependencies

That is the type of prompt I would recommend.

6. We should also create a "master context" that never changes

This is extremely important because you specifically mentioned AI losing context.

Your assessment already identifies loss of context across AI sessions as a high-risk item.

I would therefore create:

docs/

└── ai/

├── MASTER_PROJECT_CONTEXT.md

├── ARCHITECTURE_RULES.md

├── DOMAIN_GLOSSARY.md

├── SHARED_CONTRACTS.md

├── CODING_RULES.md

├── DATABASE_RULES.md

├── API_RULES.md

├── FRONTEND_RULES.md

├── INTEGRATION_RULES.md

└── IMPLEMENTATION_STATUS.md

Then every AI sprint prompt begins:

Read and follow MASTER_PROJECT_CONTEXT.md before implementation.

That is much better than copying the entire project history into every conversation.

7. We also need a dependency map

This is what lets the four of you work simultaneously.

For example:

SHARED FOUNDATION

│

┌─────────────────────┼──────────────────────┐

│                     │                      │

↓                     ↓                      ↓

PAWLOS                  YOSEPH                 OLIAD                 BORIFA

AP                    JA/CM/RF                EX/QA                  TP/IA

│                     │                      │                      │

│                     │                      │                      │

└─────────────────────┴──────────────────────┴──────────────────────┘

│

SHARED CONTRACTS

│

INTEGRATION TEST

And dependencies should be expressed as contracts, not source-code dependencies.

For example:

Pawlos TA-003

↓

produces AuditCaseCreated

↓

Oliad EX-01

↓

consumes AuditCaseCreated

Oliad does not need Pawlos' entire implementation.

8. Each developer's sprint should have an explicit "DO NOT TOUCH"

This is something I would add to the AI prompt.

For Pawlos:

DO NOT TOUCH

- Joint Audit implementation

- Transfer Pricing implementation

- Issue Audit implementation

- Desk Audit implementation

- Comprehensive Audit implementation

You may use their published contracts only.

For Yoseph:

DO NOT TOUCH

- Annual Audit Planning aggregate

- Transfer Pricing aggregate

- Issue Audit aggregate

- Desk Audit aggregate

etc.

This dramatically reduces AI accidentally modifying unrelated code.

9. The four tracks should NOT have equal numbers of sprints

This is another important point.

We shouldn't artificially say:

Pawlos = 8 sprints

Yoseph = 8 sprints

Oliad = 8 sprints

Borifa = 8 sprints

because the workload isn't equal.

Your current business clustering is:

AP → TA-001–TA-007

EX → TA-009–TA-010

TP → TA-012–TA-016

JA → TA-008, TA-021–TA-022

CM → TA-017, TA-019–TA-020

RF → TA-011, TA-018

QA → TA-023–TA-024

IA → TA-025

So we should calculate the actual implementation size.

10. Example of how Pawlos' track could look

Not the final version yet, but conceptually:

Pawlos — AP Track

AP-00

Shared foundation adoption

↓

AP-01

TA-001 — Annual Audit Plan creation

↓

AP-02

TA-001 — Review / feedback / amendment

↓

AP-03

TA-001 — Approval / finalization / deployment

↓

AP-04

TA-002 — Plan cascade

↓

AP-05

TA-003 — Audit case selection

↓

AP-06

TA-004 — Case assignment

↓

AP-07

TA-005 — Audit case planning

↓

AP-08

TA-006 — Sampling / planning support

↓

AP-09

TA-007 — Joint audit setup

↓

AP-10

AP integration / hardening

Each one contains:

Backend

+

Frontend

+

Database

+

API

+

Security

+

Events

+

Integration mocks

+

Tests

Not just backend.

11. Yoseph would have a completely separate track

Something like:

YO-01

TA-008 — Joint Audit foundation

YO-02

TA-021 — Joint Audit Committee workflow

YO-03

TA-022 — Joint Audit execution/coordination

YO-04

TA-017 — Taxpayer communication

YO-05

TA-019 — Taxpayer portal interaction

YO-06

TA-020 — Audit notices

YO-07

TA-011 — Audit reporting

YO-08

TA-018 — Assessment / finalization

YO-09

RF/CM integration and hardening

Again, this is not saying YO-01 must wait for all Pawlos work.

Only where a real contract dependency exists.

12. Oliad

OL-01

TA-009 — Desk Audit

OL-02

TA-010 — Comprehensive Audit

OL-03

Execution evidence / work logs / findings

OL-04

TA-023 — QA sampling

OL-05

TA-023 — QA review

OL-06

TA-024 — Fraud trigger/escalation

OL-07

EX + QA integration/hardening

13. Borifa

BO-01

TA-012 — TP Audit initiation

BO-02

TA-013 — TP planning

BO-03

TA-014 — TP fieldwork

BO-04

TA-015 — TP analysis

BO-05

TA-016 — TP reporting/approval

BO-06

TA-025 — Issue Audit initiation

BO-07

Issue Audit scope/evidence

BO-08

Issue Audit review/escalation

BO-09

TP + IA integration/hardening

Again, these are draft track structures, not yet the final sprint breakdown.

We should derive the actual sprint contents from the BUC/SoR/architecture rather than inventing them.

14. One more thing: "Sprint complete" must mean working software

For every sprint:

Business Requirement

↓

Backend

↓

Database

↓

API

↓

Frontend

↓

Integration

↓

Security

↓

Audit Trail

↓

Tests

↓

Acceptance Criteria

↓

DONE

Not:

Java classes created

↓

DONE ❌

This is particularly important because your current project has zero implementation artifacts, so we have a clean opportunity to establish this discipline from Sprint 1.

15. I would make one modification to your idea

You said:

"for Pawlos say sprint one this, sprint 2 this ... and for all of them"

Yes. But don't call them simply Sprint 1, Sprint 2.

Use unique identifiers:

PAWLOS-AP-01

PAWLOS-AP-02

PAWLOS-AP-03

YOSEPH-JA-01

YOSEPH-CM-01

YOSEPH-RF-01

OLIAD-EX-01

OLIAD-QA-01

BORIFA-TP-01

BORIFA-IA-01

This avoids a very common problem:

"I'm working on Sprint 3."

Which Sprint 3?

Instead:

PAWLOS-AP-03

is unambiguous.

16. The final structure I recommend

I would organize the implementation package like this:

implementation-plan/

│

├── 00-SHARED/

│   ├── PROJECT-CONTEXT.md

│   ├── ARCHITECTURE-RULES.md

│   ├── DOMAIN-RULES.md

│   ├── API-CONVENTIONS.md

│   ├── DATABASE-CONVENTIONS.md

│   ├── FRONTEND-CONVENTIONS.md

│   ├── INTEGRATION-CONTRACTS.md

│   └── AI-IMPLEMENTATION-RULES.md

│

├── 01-PAWLOS-AP/

│   ├── AP-01.md

│   ├── AP-02.md

│   ├── AP-03.md

│   ├── AP-04.md

│   └── ...

│

├── 02-YOSEPH-JA-CM-RF/

│   ├── JA-01.md

│   ├── JA-02.md

│   ├── CM-01.md

│   ├── RF-01.md

│   └── ...

│

├── 03-OLIAD-EX-QA/

│   ├── EX-01.md

│   ├── EX-02.md

│   ├── QA-01.md

│   └── ...

│

├── 04-BORIFA-TP-IA/

│   ├── TP-01.md

│   ├── TP-02.md

│   ├── IA-01.md

│   └── ...

│

└── 05-INTEGRATION/

├── contract-matrix.md

├── cross-cluster-events.md

├── integration-test-plan.md

└── release-readiness.md

This is the model I would choose.

It gives us four parallel development tracks, but they remain one system because they share:

one architecture

one domain language

one database strategy

one API standard

one security model

one event model

one integration contract strategy

one frontend standard

one testing standard

one project memory

And each AI session receives only the focused sprint it needs, while still being anchored to the master project context.

Your assessment explicitly recommends a document-first approach because the requirements and architecture are strong but the implementation artifacts are currently absent. So I think this is the right time to build this implementation plan before writing the actual code.

I would not start writing the individual AI sprint prompts yet. First we should establish the master implementation structure and shared rules, then derive every Pawlos/Yoseph/Oliad/Borifa sprint from the actual BUC + SoR + architecture. That prevents the sprint prompts themselves from drifting apart.

Yes — I would use this structure, but I would make a few important changes so it fits your Tax Audit project + four-person parallel implementation + AI-assisted development.

The structure you proposed is already strong because it separates requirements, business, architecture, domain, database, API, integrations, security, frontend, testing, DevOps, sprints, and project memory. It also matches the document-first approach in your assessment.

However, I would not use it exactly as-is.

1. Keep the 00–11 structure

I would keep these almost exactly:

docs/

├── 00-project/

├── 01-requirements/

├── 02-business/

├── 03-architecture/

├── 04-domain/

├── 05-database/

├── 06-api/

├── 07-integrations/

├── 08-security/

├── 09-frontend/

├── 10-testing/

└── 11-devops/

These are your authoritative project documents.

They answer:

What are we building?
Why are we building it?
How is it architected?
What are the rules?
How does the database work?
How does the API work?
How does the frontend work?
How do we test/deploy it?

2. I would change 12-sprints significantly

Your current:

12-sprints/

├── sprint-roadmap.md

├── sprint-00-foundation.md

└── ...

is not enough for your four-person approach.

Instead:

12-sprints/

├── sprint-roadmap.md

│

├── 00-shared/

│   ├── shared-00-project-baseline.md

│   ├── shared-01-technical-foundation.md

│   └── shared-02-security-and-contracts.md

│

├── 01-pawlos-ap/

│   ├── ap-01.md

│   ├── ap-02.md

│   ├── ap-03.md

│   └── ...

│

├── 02-yoseph-ja-cm-rf/

│   ├── ja-01.md

│   ├── ja-02.md

│   ├── cm-01.md

│   ├── rf-01.md

│   └── ...

│

├── 03-oliad-ex-qa/

│   ├── ex-01.md

│   ├── ex-02.md

│   ├── qa-01.md

│   └── ...

│

├── 04-borifa-tp-ia/

│   ├── tp-01.md

│   ├── tp-02.md

│   ├── ia-01.md

│   └── ...

│

└── 05-integration/

├── cross-cluster-contracts.md

├── integration-test-plan.md

├── e2e-test-plan.md

└── release-readiness.md

This is the biggest change I recommend.

3. Why this is better for your four people

Suppose today you are Pawlos.

You don't tell AI:

"Implement the entire AP cluster."

Instead:

Read 00-project, 01-requirements, 02-business, relevant architecture/domain/API documents, then execute 12-sprints/01-pawlos-ap/ap-03.md.

AI gets a focused task.

Tomorrow you work on:

ap-04.md

And Yoseph can independently work on:

ja-02.md

Oliad:

ex-01.md

Borifa:

tp-03.md

All four can work at the same time.

4. But we need one more folder: 14-ai

I would add this.

Because your goal isn't just documentation — you specifically want the documentation to be usable as AI implementation context.

So:

docs/

...

├── 13-project-memory/

│

└── 14-ai/

├── master-ai-instructions.md

├── implementation-prompt-template.md

├── coding-rules.md

├── architecture-rules.md

├── database-rules.md

├── api-rules.md

├── frontend-rules.md

├── testing-rules.md

└── sprint-execution-rules.md

This is different from project memory.

13-project-memory

Answers:

What has happened?

14-ai

Answers:

How must AI work on this project?

That's an important distinction.

5. 13-project-memory is extremely important

I would actually expand your current structure slightly:

13-project-memory/

├── project-context.md

├── architecture-decisions.md

├── implementation-status.md

├── completed-work.md

├── known-issues.md

├── open-decisions.md

├── cross-cluster-dependencies.md

├── integration-status.md

└── next-sprint-context.md

Why?

Because your assessment already identifies loss of context across AI sessions as a high risk.

So after Pawlos finishes AP-03, the AI updates:

implementation-status.md

completed-work.md

next-sprint-context.md

Then the next AI session doesn't have to guess what happened.

6. We also need to distinguish "source of truth"

This is very important for your project.

I recommend this hierarchy:

SOURCE MATERIAL

│

┌──────────────┴──────────────┐

↓                             ↓

SoR/BRS                     BUC Documents

│                             │

└──────────────┬──────────────┘

↓

Requirements Baseline

↓

Business Rules

↓

Architecture

↓

Domain

↓

Database/API

↓

Implementation

↓

Tests

The docs/ folder should not silently change business requirements.

For example, if the architecture proposes something that isn't explicit in the SoR, it should be marked as:

Source:

Derived design decision

or:

Source:

Assumption

or:

Source:

Business clarification required

This protects you from AI inventing requirements.

7. I would modify 06-api

You currently have:

06-api/

├── api-overview.md

├── api-conventions.md

└── (per-cluster API specs)

Instead, make it explicit:

06-api/

├── api-overview.md

├── api-conventions.md

├── error-model.md

├── pagination.md

├── versioning.md

│

├── ap/

│   ├── ta-001-api.md

│   ├── ta-002-api.md

│   ├── ta-003-api.md

│   └── ...

│

├── ja/

│   └── ...

│

├── cm/

│   └── ...

│

├── rf/

│   └── ...

│

├── ex/

│   └── ...

│

├── qa/

│   └── ...

│

├── tp/

│   └── ...

│

└── ia/

└── ...

Now each sprint can point to the exact API specification.

8. Same idea for frontend

Your:

09-frontend/

├── frontend-architecture.md

├── navigation-and-screens.md

└── components.md

is good, but for AI implementation I would add:

09-frontend/

├── frontend-architecture.md

├── navigation-and-screens.md

├── components.md

├── design-system.md

├── state-management.md

├── forms-and-validation.md

│

├── ap/

├── ja/

├── cm/

├── rf/

├── ex/

├── qa/

├── tp/

└── ia/

Then each sprint says exactly:

These screens belong to this sprint.

9. The same principle applies to testing

Instead of only:

10-testing/

└── testing-strategy.md

I would use:

10-testing/

├── testing-strategy.md

├── test-conventions.md

├── unit-testing.md

├── integration-testing.md

├── api-testing.md

├── frontend-testing.md

├── contract-testing.md

├── security-testing.md

│

├── ap/

├── ja/

├── cm/

├── rf/

├── ex/

├── qa/

├── tp/

└── ia/

Then the sprint itself contains its exact acceptance criteria and test requirements.

10. The complete structure I recommend

So your final project documentation would become:

docs/

│

├── 00-project/

│   ├── project-overview.md

│   ├── implementation-scope.md

│   ├── assumptions.md

│   ├── constraints.md

│   └── glossary.md

│

├── 01-requirements/

│   ├── requirements-baseline.md

│   ├── functional-requirements.md

│   ├── non-functional-requirements.md

│   ├── requirements-gaps.md

│   └── traceability-matrix.md

│

├── 02-business/

│   ├── business-processes.md

│   ├── business-use-cases.md

│   ├── actors-and-roles.md

│   └── business-rules.md

│

├── 03-architecture/

│   ├── system-context.md

│   ├── architecture-overview.md

│   ├── container-architecture.md

│   ├── component-architecture.md

│   ├── security-architecture.md

│   └── integration-architecture.md

│

├── 04-domain/

│   ├── domain-model.md

│   ├── aggregates.md

│   ├── entities-and-value-objects.md

│   └── domain-rules.md

│

├── 05-database/

│   ├── database-design.md

│   ├── er-diagram.md

│   ├── schema.md

│   └── migration-strategy.md

│

├── 06-api/

│   ├── api-overview.md

│   ├── api-conventions.md

│   ├── error-model.md

│   ├── pagination.md

│   ├── versioning.md

│   ├── ap/

│   ├── ja/

│   ├── cm/

│   ├── rf/

│   ├── ex/

│   ├── qa/

│   ├── tp/

│   └── ia/

│

├── 07-integrations/

│   ├── integration-overview.md

│   ├── risk-engine-contract.md

│   ├── rule-engine-contract.md

│   ├── caat-engine-contract.md

│   ├── workflow-engine-contract.md

│   ├── dms-contract.md

│   ├── notification-contract.md

│   ├── workforce-contract.md

│   ├── ledger-contract.md

│   └── mock-integration-strategy.md

│

├── 08-security/

│   ├── authentication.md

│   ├── authorization.md

│   ├── roles-permissions.md

│   ├── organization-access.md

│   └── audit-trail.md

│

├── 09-frontend/

│   ├── frontend-architecture.md

│   ├── navigation-and-screens.md

│   ├── components.md

│   ├── design-system.md

│   ├── state-management.md

│   ├── forms-and-validation.md

│   ├── ap/

│   ├── ja/

│   ├── cm/

│   ├── rf/

│   ├── ex/

│   ├── qa/

│   ├── tp/

│   └── ia/

│

├── 10-testing/

│   ├── testing-strategy.md

│   ├── test-conventions.md

│   ├── unit-testing.md

│   ├── integration-testing.md

│   ├── api-testing.md

│   ├── frontend-testing.md

│   ├── contract-testing.md

│   └── security-testing.md

│

├── 11-devops/

│   ├── development-environment.md

│   ├── docker.md

│   ├── configuration.md

│   ├── ci-cd.md

│   └── deployment.md

│

├── 12-sprints/

│   ├── sprint-roadmap.md

│   │

│   ├── 00-shared/

│   │   ├── shared-00-baseline.md

│   │   ├── shared-01-foundation.md

│   │   └── shared-02-security-contracts.md

│   │

│   ├── 01-pawlos-ap/

│   │   ├── ap-01.md

│   │   ├── ap-02.md

│   │   ├── ap-03.md

│   │   └── ...

│   │

│   ├── 02-yoseph-ja-cm-rf/

│   │   ├── ja-01.md

│   │   ├── ja-02.md

│   │   ├── cm-01.md

│   │   ├── rf-01.md

│   │   └── ...

│   │

│   ├── 03-oliad-ex-qa/

│   │   ├── ex-01.md

│   │   ├── ex-02.md

│   │   ├── qa-01.md

│   │   └── ...

│   │

│   ├── 04-borifa-tp-ia/

│   │   ├── tp-01.md

│   │   ├── tp-02.md

│   │   ├── ia-01.md

│   │   └── ...

│   │

│   └── 05-integration/

│       ├── cross-cluster-contracts.md

│       ├── integration-test-plan.md

│       ├── e2e-test-plan.md

│       └── release-readiness.md

│

├── 13-project-memory/

│   ├── project-context.md

│   ├── architecture-decisions.md

│   ├── implementation-status.md

│   ├── completed-work.md

│   ├── known-issues.md

│   ├── open-decisions.md

│   ├── cross-cluster-dependencies.md

│   ├── integration-status.md

│   └── next-sprint-context.md

│

└── 14-ai/

├── master-ai-instructions.md

├── implementation-prompt-template.md

├── coding-rules.md

├── architecture-rules.md

├── database-rules.md

├── api-rules.md

├── frontend-rules.md

├── testing-rules.md

└── sprint-execution-rules.md

11. The key relationship

Think of the whole thing like this:

REQUIREMENTS

│

↓

BUSINESS

│

↓

ARCHITECTURE

│

┌────────────┼────────────┐

↓            ↓            ↓

DOMAIN       DATABASE       API

│            │            │

└────────────┼────────────┘

↓

FRONTEND

│

↓

TESTING

│

↓

IMPLEMENTATION

And AI sits on top of all of it:

┌──────────────────────┐

│       14-ai          │

│ AI implementation    │

│ rules + templates    │

└──────────┬───────────┘

↓

Specific Sprint

↓

┌────────────────┼────────────────┐

↓                ↓                ↓

Pawlos           Yoseph           Oliad           Borifa

AP              JA/CM/RF          EX/QA            TP/IA

That is, in my opinion, the right professional structure for the project you are actually building.

One important distinction

I would not create the actual AP/JA/EX/TP sprint files yet.

First we should create the shared baseline:

00-project

01-requirements

02-business

03-architecture

04-domain

05-database

06-api

07-integrations

08-security

09-frontend

10-testing

11-devops

shared implementation rules

then derive the four parallel sprint tracks.

That order matters because the sprint prompts should be generated from the approved project context, not become a second independent source of truth.

So yes: use your structure as the base, extend it with parallel owner-specific sprints and AI/project-memory controls, and then we can build the actual sprint-by-sprint implementation prompts from it.